# Project Title: Citisense – Web Scraper

Objective

The goal is to build a robust and scalable web scraping pipeline and data processing system that can extract structured and unstructured data from the online sources. This data will be used to enrich real-time sensor data from Smartlenz dashboard, which is used for transport and environmental insights.

Execution Plan

Phase I: Project Setup & Planning

- Requirements

  - Scraping external data to enrich into Smartlenz dashboards.

  - Data source targets: Traffic, Weather, Air Quality, Events, etc.

Phase II: Data Acquisition & Web Scraping

- Develop Web Scrapers

  - Scrapy for large-scale structured sites – Static websites

  - Selenium for JS-rendered sites - dynamic websites

  - BeautifulSoup for lightweight scraping – Simple parsing (HTML)

  - Handle: Pagination, and CAPTCHAs.

Phase III: Data Cleaning & Preprocessing

- Clean Raw Data

  - Pandas – To clean and manipulate the data - Deduplication, normalizing formats.

  - Numpy – Used to numerical computation & arrays.

  - spaCY – To extract contextual, meaningful insights.

  - NLTK(Natural Language Toolkit)– Text processing and NLP – Removing stopwords, punctuations, tokenizing sentences and stemming words.

- Text Analysis

  - Sentiment Analysis

  - Keyword Extraction

  - Language Detection

- Structure the data

  - Converting the data to JSON, CSV or dataframes

  - To ensure consistent schema

Phase IV: Data Storage and Indexing

- Database Integration

  - Design Schemas:

    - PostgreSQL for structured tabular data

    - MongoDB for semi-structured data like JSON document

  - Enable fast search and retrieval for analytics dashboards.

    - Integrate Elasticsearch for fast text-based search.

    - Push clean data for querying in dashboards.

Phase V: Monitoring & Observability

- Track scraper status, data pipeline performance, and system health.

  - Prometheus – Collects and stores metrics time-series data.

  - Grafana – Displays dashboards and alerts.

  - ELK Stack – Collects and search logs.

    - Elasticsearch – full text search engine.

    - Logstash – Log ingestion and transformation.

    - Kibana – Visualization UI

Phase VI: Deployment

- Docker – Package the application and its dependencies into containers.

- Git

- VS Code and Jupyter

Phase VII: Integration with SmartLenz Dashboard

- Export the data to JSON or CSV or REST API